# CITY OF ONTARIO PARKS & STREETS DEPARTMENT

**STREET OVERLAY SCHEDULE**

**MONTH: June 2017**

|  |  |  |  |
| --- | --- | --- | --- |
| Grinding  Date | Crack Sealing Date | Overlay  Date | Location |
|  |  |  |  |
| 5/29/2017 | 6/5/2017 | 6/20/2017 | “I” Street Del Norte to End  73,188 Sq. Ft 510 Tons D2 3/8 fine |
| 5/29/2017 | 6/5/2017 | 6/21/2017 | Imperial “G” Street to “I” Street  46,990 Sq. Ft 330 Tons D2 3/8 fine |
| 5/29/2017 | 6/5/2017 | 6/21/2017 | Del Norte “G” Street to “I” Street  43,180 Sq. Ft 300 Tons D2 3/8 fine |
|  |  |  |  |

## 